Terms of reference for hiring a consultancy company to evaluate and design costed irrigation options for radical terraces using local water resources in Gisagara district, Ndola sector.

Program name: Climate Just community (CJC)

Donor: TROCAIRE

June 2025

- BACKGROUND

The Scottish Government (SG) was the first Government globally to commit funds specifically to climate justice, launching the Climate Justice Fund (CJF) in 2012, and ensuring that this fund not only supports communities in partner developing countries to become more resilient to climate change but does so in way that acknowledges, and tackles embedded inequalities.

Following an independent evaluation in 2021 of the Climate Justice Fund’s work, drawing on experiences of communities in Malawi, Zambia and Rwanda who have implemented or are supported by the Fund and stakeholder feedback on the Climate Justice Fund, the Scottish Government set a future approach for action on climate justice and prioritized targeting the funding to the people most vulnerable to climate change in the communities particularly women and youth and ensuring their participation is at the centre of the Fund’s work which will be achieved through delivering against distinct pillars of climate justice. In March 2022, in line with this revised approach, the Scottish Government relaunched the CJF and a Supplier Event to provide details of this opportunity and answer questions on the programme specification, procurement and tendering process was held. In May 2022, the Scottish Government advertised a competitive, open tender procedure for the Provision of Climate Just Communities in Malawi, Zambia and Rwanda but the invitation to tender was published on 7 September 2022.

In response to this invitation to tender, a consortium made of Trōcaire, the Scottish Catholic International Aid Fund (SCIAF) and Christian Blind Mission (CBM) UK was constituted, with local partners including Rwanda Climate Change and Development Network (RCCDN), its member’s organizations (DUHAMIC-ADRI, DUTERIMBERE NGO) as well as the National Union of Disabilities Organisation Rwanda (NUDOR). This Consortium submitted a tender on 18 November 2022 and on 11 July 2023, the Scottish Government awarded the CJC contract to the Consortium. The contract entered into force on 1 August 2023 and will run until March 2025, with the option to extend up until March 2026.

The purpose of the 3-year Scottish Government funded CJC Programme is to implement effective climate justice interventions focusing on community voice and needs, prioritizing marginalized communities, women, and people with disabilities, and considering the Scottish Government’s pillars of climate justice.  The CJC Programme will be “of” and “for” the community: communities will be engaged in a participatory, culturally sensitive manner to identify climate-change-related needs (in their own terms) then design interventions (owned by them) to respond.

The Programme will be implemented across 3 Districts (Gisagara, Karongi & Ngororero) and jointly in consortium with Trocaire (Principle Sub-Contractor) and local delivery partners including Rwanda Climate Change and Development Network (RCCDN), its member’s Organizations (DUHAMIC-ADRI, DUTERIMBERE NGO) as well as the National Union of Disabilities Organisation Rwanda (NUDOR)

- RATIONALE

The Climate Just Communities (CJC) Program, implemented in Gisagara District by DUHAMIC-ADRI, is supporting climate-resilient agricultural practices, including the establishment of radical terraces to combat soil erosion and boost food security. In Year 2 of the program, 12 hectares of radical terraces were developed and are currently under valorization by farmers.

Despite this progress, farmers continue to face the challenge of rain-fed agriculture, particularly given that Gisagara is among Rwanda’s drought-prone districts. There is a growing need and demand to cultivate even during the dry season (Agriculture Season C), which is currently not feasible due to a lack of irrigation water.

Initial assessments show promising opportunities for groundwater collection and storage:

- Existing waterways in the terraces can be harnessed to collect runoff;

- Rainwater runoff from neighboring households could be captured and stored;

- A nearby permanent water source (a river) can potentially be diverted and stored on a hillside for irrigation use.

In this context, DUHAMIC-ADRI intends to hire a qualified consulting company to explore and leverage these opportunities, identify viable groundwater storage sites, propose practical storage options, conduct a site scan, and provide technical and financial estimates (BoQ) for implementation.

- STUDY OBJECTIVE

The main objective of this assignment is to assess the potential for local rivers, groundwater collection and storage to support irrigation on 12 hectares of radical terraces and provide practical and costed options for implementation.

The consulting firm will be responsible to:

- Conduct a need assessment (quick scan) to understand the area's topography, hydrology, soil type, and existing water flow pathways.

- Identify and evaluate at least two technically viable options for irrigating terraces by conducting groundwater collection and storage as well as using the local livers.

- Assess the potential of existing water sources, including a nearby permanent river, rainwater runoff from households, and channels within the terraces, for integration into the proposed irrigation system.

- Propose an appropriate irrigation system, such as horse pipe irrigation or alternative low-cost, efficient methods suitable for the context.

- Recommend optimal locations for water storage and irrigation infrastructure, based on technical viability and ease of maintenance.

- Prepare Bills of Quantities (BoQs) and basic technical specifications for each proposed water storage and irrigation option.

- Provide a SWOT analysis (Strengths, Weaknesses, Opportunities, and Threats) for each proposed solution, focusing on both technical and financial aspects.

- Offer technical recommendations and risk considerations to DUHAMIC-ADRI and stakeholders that could influence the feasibility and sustainability of the intervention.

- SCOPE OF WORK

The consulting firm will undertake a technical and financial feasibility assessment to support the implementation of an irrigation system for 12 hectares of radical terraces located on a hillside. Specifically, the firm will:

- Conduct a need assessment (quick scan) to understand the area's topography, hydrology, soil type, and existing water flow pathways.

- Identify and evaluate at least two technically viable options for irrigating terraces by conducting groundwater collection and storage as well as using the local livers.

- Assess the potential of existing water sources, including a nearby permanent river, rainwater runoff from households, and channels within the terraces, for integration into the proposed irrigation system.

- Propose an appropriate irrigation system, such as horse pipe irrigation or alternative low-cost, efficient methods suitable for the context.

- Recommend optimal locations for water storage and irrigation infrastructure, based on technical viability and ease of maintenance.

- Prepare Bills of Quantities (BoQs) and basic technical specifications for each proposed water storage and irrigation option.

- Provide a SWOT analysis (Strengths, Weaknesses, Opportunities, and Threats) for each proposed solution, focusing on both technical and financial aspects.

- Offer technical recommendations and risk considerations to DUHAMIC-ADRI and stakeholders that could influence the feasibility and sustainability of the intervention.

5.DELIVERABLES

The consulting firm is expected to deliver the following:

- Inception report: Outlining the methodology, work plan, and tools for data collection and analysis (submitted within 2 working days of contract signing).

- Site assessment report: Detailing findings from the rapid scan, including topographical and hydrological analysis and assessment of existing water sources.

- Options Report: Presenting at least two irrigation options, each with:

- Technical description

- Location mapping

- SWOT analysis

- Bills of quantities (BoQ)

- Irrigation system design proposal: Recommending a practical irrigation method tailored to the site.

- Bills of Quantities (BoQs): Detailed cost estimates, including materials, labor, and other implementation inputs for each option.

- Final report: Consolidating all findings, recommendations, technical specifications, and implementation guidance.

6. DURATION OF THE ASSIGNMENT

The consultancy is expected to commence immediately upon contract signing. This assignment is expected to take a period not more than 15 days up on signing of the contract.

7. QUALIFICATION OF THE FIRM/EXPERT TEAM AND PROFILES OF CONSULTING FIRM’S KEY STAFF REQUIRED

7.1. Qualification of the firm

The bidding company should possess the following minimum qualification:

- Proven experience in water resources management, irrigation system design, or rural infrastructure;

- Availability of qualified technical staff (e.g., hydrologist, civil engineer, irrigation expert);

- Knowledge of the Rwandan rural context, particularly drought-prone districts, is an added advantage.

- Be recognized consultancy firm operating in Rwanda;

- Have conducted successfully three (3) similar studies (certificate of good completion with their contract);

- Strong GIS skills

  - Profiles of consulting firm’s key staff

    - Team Leader

Qualification and experience: The Team leader must have a Master’s degree in the field of Rural Engineering (Irrigation), soil and water conservation engineering, Civil Engineering or Water Resources Engineering. He/she must have at least seven (7) years of experience in water resources management, irrigation system design, or rural infrastructure; on similar assignments (in terms of complexity) in African countries (preferably in the sub-region).

Responsibilities of Team Lead shall include but not limited to:

- Coordinating the work of the Consultant and for ensuring that the agreed implementation program adhered to.

- He/she shall be the main contact and focal point between the members of his team and the Client;

- Shall be capable of formulating an overall design of the marshland drainage-irrigation system and all related technical aspects.

- Shall have strong managerial capacity and interpersonal relations.

    - Hydrologist.

The person recruited for this position shall have at least bachelor’s degree in Hydrology, water resources engineering or equivalent with five (5) years of extensive experience in conducting hydrological studies and three (3) references in similar studies. The Hydrologist will be responsible for the hydrological analysis. Must also have practical experience related to rainfall-runoff and numerical modelling in data scarce areas with knowledge of GIS and Earth observation techniques and software. Must demonstrate field experience in hydrological modelling, collection of all relevant data concerning the rainfall and river discharge in the study area; assess values of the design flood events, peak value and flood volume, assess the effect of irrigation structures on floods (peak, volume, reservoir flood routing, river flood routing).

    - Civil Engineer

Shall have a master’s degree in civil engineering, Hydraulic Engineering, Water Resources Engineering, or a related field is highly desirable, especially for projects involving complex hydraulic structures and environmental considerations with at least 7 years of professional experience in civil engineering, with a focus on hydraulic structures, water management, or similar projects.

    - Mechanical Engineer

Shall have a master’s degree in mechanical engineering, Hydraulic Engineering, or a related field is advantageous, particularly for complex projects involving mechanical systems and fluid dynamics with at least 5 years of professional experience in mechanical engineering, with a focus on projects related to water infrastructure, hydraulics, or mechanical systems.

    - Geotechnical engineer

The person recruited for this position shall have least bachelor’s degree in geotechnical, physical land resources or other related fields with five (5) years of extensive experience in engineering project (3) references in similar studies. The Geotechnical engineer shall prepare the program and detailed specifications of geotechnical investigations for the dam and appurtenant foundations and construction materials for embankment and aggregate for structures. The expert will work closely with the hydraulic engineer, especially in seepage and stability analysis of the embankment, abutment and reservoir slopes.

    - Topographic surveyor

S/He shall have a Bachelor's degree in surveying studies with at least five years of relevant experience on field and three (3) references in similar studies. He will be responsible for surveying works and drawings.

    - Environmental Specialist (1)

He/she must have a postgraduate qualification in Environmental Studies or a related field, with a minimum of five (5) years of general experience and at least three (3) years of proven, certificate-backed work experience in Environmental Assessments, and must be registered under RAPEP. He/she will lead and manage the ESIA process, including scoping, baseline data collection, impact prediction, stakeholder engagement, and reporting

    - Social development specialist (1)

He/she must have a postgraduate qualification in sociology, development studies, or a related field, with a minimum of five (5) years of general experience and at least three (3) years of proven, certificate-backed work experience in social development. The Specialist will support the Environmental and Social Impact Assessment (ESIA) by identifying, assessing, and managing the social impacts of the proposed project in compliance with national regulations and international standards.

    - Biodiversity specialist (1)

He/she must have at least a postgraduate degree in biodiversity, ecology, or a related field, with a minimum of five (5) years of general experience and at least three (3) years of proven, certificate-backed experience in biodiversity conservation. He/She will lead the assessment of potential impacts of the proposed project on biodiversity, including flora, fauna, habitats, and ecosystems, and contribute to the ESIA in compliance with national environmental laws and international best practices

    - Other Professional Staff

It is expected that the profiles of the Engineering Surveyors (topographic survey), AutoCAD specialists and other relevant staff will be defined by the Consultant. They will, however, be expected to hold a basic qualification in their areas of specialization and at least 4 years of relevant experience.

- EVALUATION CRITERIA

The following is the criteria that shall be observed during evaluation:

| Criteria | Criteria description | Weight/100 |
| --- | --- | --- |
| Company profile and technical Expertise | Proven experience in similar assignments with proof: - Provide a comprehensive company profile including the full company name, physical address, and contact information. The profile should offer a detailed description of the company’s experience specifically in conducting need assessment for irrigation, rural engineering project and/or other related assignments. The submission must include a summarized list of similar assignments previously executed, specifying the name of the client/organization, the nature and scope of the work, the contract value, and the period of execution. - Experience in conducting the feasibility study for ground water harvesting. And/or other related works. - Provide at least 4 similar references in conducting the site assessment for ground water harvesting (certificates of good completion and their related contracts of work performed under consultancy that can verify the applicant’s ability to deliver quality work efficiently and in an organized fashion. | 25 |
| Methodology | Soundness of the proposed approach and methodology: - Proposes a reasonable, detailed, clear work plan (15 days) and methodology describing how the consultancy firm will complete the needed work related to this study. - The consultancy firm should develop a clear methodology that demonstrates that they understand the assignment and illustrates very well how the assignment is going to be executed. - Demonstrates good report writing and communication skills as well as ability to compose clear, compelling written documents in English. | 15 |
| Team Composition | Qualification and experience (CVs) of the proposed team personnel as well as their signed availability commitment note to perform the assigned tasks | 30 |
| Total technical evaluation marks |  | 70 |
| Financial Proposal | Reasonableness and allowability of proposed cost relative to the above-mentioned qualification requirements and level of assignment. | 30 |
| TOTAL |  | 100 |

- ORGANIZATION AND MANAGEMENT

(1) The study will be under the overall supervision and control of DUHAMIC-ADR in partnership with TROCAIRE and other project stakeholders such as District and RAB. The study implementing agency will be DUHAMIC-ADRI. DUHAMIC-ADRI will be responsible for liaison between the project stakeholders and the consultancy firm for the day-to-day supervision of the study and the provision of any assistance to the consultancy firm as required by the contract;

(2) The Consultancy firm shall appoint a team leader who will be responsible for liaison with the Client and for the organization and management of the study.

- RESPONSIBILITY OF THE CLIENT

The client will:

(i)Ensure free access to the site and locations connected with the execution of the study.

(ii)Provide the Consultant with any assistance as the Consultant may be entitled to in accordance with the Terms of Reference.

(iii)Provide the Consultant with all documents, information reports, data, any existing photographs and other information pertaining to the study that are available and not withhold any information pertinent to the Consultants work.

(iv)Facilitate organization of planned workshops for presentation of comprehensive report compiling all findings, designs, BoQ, and recommendations.

- RESPONSIBILITY OF THE CONSULTANT

(1) The Consultant shall carry out the Study in a professional manner in keeping with internationally accepted standards; using qualified and appropriate staff. They shall endeavour to implement the assignment with diligence and within the time agreed upon in the contract. In this regard the Consultant shall provide to the DUHAMIC-ADRI the full curriculum vitae of each of the members of the team it proposes for the Study.

(2) The Consultant shall be responsible for providing their staff all payments including salaries, travel and accommodation cost as they may be required. The Consultants shall replace any staff member who is unable to carry out the work or is considered by the Client to be unsuitable. As per the rules in keeping with internationally accepted standards for assignment of this nature, the replacement of any of the Consultants' staff should be by a person of equal competence at the same cost and subject to the approval of the Client.

(3) The Consultant shall be responsible for its office costs, the cost of housing and other services for his staff whilst in Rwanda and procurement and transport of all office, technical equipment, machinery and hire of vehicles needed for the study.

(4) The Consultant shall be responsible for arranging and meeting the cost of all but not limited to supporting services for assessments, topography survey, soil surveying, geotechnical investigation, laboratory analysis, and for the printing of all reports (in English).

(6) The consultant will work with client until the approval of the final report.

7. The consultant will prepare and submit an environmental and social impact assessment report in line with the General Guidelines and Procedures established by the Rwanda Environment Management Authority. The report will include an environmental and social impact assessment certification, along with the conditions of approval issued by Rwanda Development Board (RDB).

- GENERAL CONDITIONS

  - The Consultants shall commence work not later than (3) days after the date of signature of the contract, and shall, as promptly as practical, notify the Client in writing of the date on which field operations are to commence.

  - The parties shall agree to be bound by the General and Special Conditions of Contract for Consultancy Services by the Public Procurement Directorate, Ministry of Finance.

- SITE VISIT

A mandatory site visit will be organized and conducted on Tuesday 24th, June 2025 in GISAGARA District, Ndola Sector, at 11h00 A.M. Each bidding company shall be represented in the visit by at least one person who will participate in the proposed work. It is also advisable to contact DUHAMIC-ADRI staff on 0788892124 (Project field officer) for any facilitation and guidance during the field visit.

# Instructions to Consultants, Data Sheet

| Paragraph Reference | The format of the Technical Proposal to be submitted is: Full Technical Proposal - Letter of submission of the Technical and financial proposals (separately) - A valid Certificate of Good Standing issued by RDB - copy of RSSB clearance certificate - A valid certificate of no debt to the RRA - Site visit certificate signed and stamped. A mandatory site visit will be organized and conducted on Tuesday 24th, June 2025 in GISAGARA District, Ndola Sector, at 11h00 a.m. - Work experience demonstrated by 3 certificates of good completion (with their contracts) in water resources management, irrigation system design, or rural infrastructure; - Team composition and responsibilities of its members; - Description of the methodology and the proposed work plan to accomplish the mission; - Curriculum Vitae (CV) for the proposed key personnel and a Copy of the notified diplomas proposed key personnel; with two references. - Signed Availability certificate for proposed key personnel; - The currency to be used in financial proposal and payment is Rwandan Franc (Rwf); - The language for official written communications and production of consultancy reports is English. - Proof of using EBM (An invoice submitted in the past or EBM proof certificate) - Bid security of 277,200 Rwf (Failure to submit it will result in automatic disqualification). |
| --- | --- |

- Proposed timeline for this consultancy

DUHAMIC-ADRI expects to have the final report no later than 15 days upon the signing of the contract.

The following timeline was proposed when any force majeure does not happen to interrupt this consultancy work.

- Submission Modalities for Bid Offers

- Submission Requirements:

- The deadline for submission of bids of technical and financial proposals for the site assessment for ground water harvesting is 26th June 2025 at DUHAMIC-ADRI head office located in Kicukiro District, Niboyi, Sector at 11:00 AM.

- Bidders are required to submit their offers in one main sealed envelope. This main envelope must contain two separate sealed envelopes:

  - Envelope A: Technical Proposal

  - Envelope B: Financial Proposal

- After registration of the bid sender at DUHAMIC-ADRI reception office, the sender will be directed to a bid box for bid submission.

- Opening Proposals:

Financial Proposal Opening:

- The financial proposals of the shortlisted bidders will be opened in a separate public session. The date, time, and location of the financial proposal opening will be communicated to the shortlisted bidders.

- Only bidders whose technical proposals meet the required standards and are shortlisted will be invited to the opening of the financial proposals (Envelope B). Bidders not shortlisted in the technical evaluation (less than 70% mark) will not have their financial proposals opened, and their financial proposals will be returned unopened.

Note: Opening of Proposal: Only financial proposal opening will be done

- Confidentiality:

- All information provided by bidders will be treated as confidential. The procurement process will be conducted in a transparent manner to ensure fairness and competitiveness.

- Final disposition and disclaimer

1.DUHAMIC-ADRI reserves right for not accept any proposal with the submitted technical and financial proposals that do not meet the client expectations;

2.All interested bidders are encouraged to carry out a mandatory site visit before putting together their technical and financial proposals;

3.Interested bidders will comply with travel regulations and procedures for request of movement clearance for a mandatory field visit;

4.DUHAMIC-ADRI has right to negotiate with all bidders with good and acceptable technical proposal to size the cost for this consultancy in the limit of available budget;

5.All direct and indirect costs engaged by bidders to prepare and submit its proposal until presentation and acceptance of inception report will be in fully responsibility of the bidder. DUHAMIC-ADRI will not be held responsible for any payment and compensation of any charges associated with the consultant rather than consultancy fees to be agreed on with the winning bidder after reception and acceptance of inception report.

17. Safeguarding clause

Safeguarding and protection from Sexual Exploitation and Abuse (PSEA) is everyone’s responsibility who works directly or indirectly with DUHAMIC-ADRI services delivery and operations. All DUHAMIC-ADRI staff and affiliates, including volunteers and Suppliers; sub-Suppliers’ staff and implementing partners are required to adhere to DUHAMIC-ADRI’s full safeguarding and protection policy procedures and the separate Code of Conduct that always values principles of PSEA.

DUHAMIC-ADRI has a zero tolerance to Sexual Exploitation and any other form of abuse. Child and vulnerable abuse, exploitation, harassment, discrimination, and human trafficking are strongly prohibited behaviors. All implementing partners/suppliers who are contracting with DUHAMIC-ADRI must adhere to DUHAMIC-ADRI’s full safeguarding and protection policy in addition to the code of conduct.

By applying to this tender, the supplier, is committed to denounce and to report any safeguarding issues or fraud face to face or at the reporting email for safeguarding issues at” feedback@duhamic.org.rw”, Toll Free: 8470 and telephone number:  0788305329 without delays.

By Applying to this tender as a supplier, I understand that DUHAMIC-ADRI has the rights to ensure 100% compliance with safeguarding and protection policies via spot checks or any other form of control mechanisms. If my business isn’t compliant, DUHAMIC-ADRI will take appropriate measures or immediately stop the contract of financial support depending on the nature and severity of the safeguarding incident detected.

Note: DUHAMIC-ADRI reserves the right to conduct due diligence on the references provided by the bidder. If any reference is found to be unauthentic, it will lead to the immediate disqualification of the bidder.

Done at Kigali on May 30, 2025